# EXHIBIT A

SCOPE OF WORK

All capitalized terms not otherwise defined in this SOW will have the meanings assigned to them in the Agreement. Unless modified herein, all terms in the Agreement shall remain unchanged and in full force and effect.

# OWNER SEGMENT(S) RECEIVING SERVICES:

Enterprise Real Estate Services

# PURPOSE AND GENERAL SCOPE OF SERVICES:

The Owner manages a large, complex real estate portfolio consisting of administrative, clinical, and OptumRx/ pharmacy fulfillment. Most projects completed by the Owner are tenant improvements with scopes ranging from new sites to remodeling and refreshing. Owner has well-defined programs, standards and design guidelines which form the basis of the design approach for most projects (the

“Program Guidelines”).

- The Owner expects to deploy a delivery model that utilizes a party (the “Architect of Record”) to provide Design Services related to the implementation of the Owner’s Program Guidelines during standard project delivery. The Architect of Record will coordinate with Design Experience to understand and deploy the Owner’s Program Guidelines, processes, and procedures.

- Architect will be responsible for the delivery of professional design services (the “Design Services”) to support the further development, maintenance and implementation of the Program Guidelines or as directed and approved by the

Owner or its Designated Representative (as defined in this SOW) in non-standard applications.

- At the direction of the Owner, the Architect will provide management, oversight and execution for the detailed design services listed below.

  - Architect shall assign appropriate resources to oversee the management of the Owner’s account and the Owner’s projects. Resources assigned to support the Owner’s projects shall have extensive knowledge of the Architect processes and services and extensive knowledge of the Owner’s standards, design guidelines, project management processes, and administrative requirements.

  - The Architect shall assign personnel to support the Owner’s projects. Architect ‘s personnel shall be responsible for the day-to-day management of the Architect obligations as they related to the Owner’s projects.

- Architect Services may include, but are not limited to, any or all the following phases: Project Initiation, Programming, Planning, Design (Preliminary Floor Plans, Design Development, Construction Documents) Procurement/Bidding, Construction Administration & Occupancy, Close Out and Post- Occupancy/Warranty Site Visit. Project will be categorized by the following types: New Sites, Remodels, Infrastructure projects and Restack/Refresh. See [Appendix A, Definitions] attached hereto for definitions of each project type. Projects may also have the following ancillary services: Additional Space Plans, Consultant Services and Coordination, and Field Measurements / Site Visits. Firm will also provide, host, or manage certain aspects of technology products and services to support Owner's design delivery and space information management functions and processes.

- Non-Direct Project Design Costs

This section defines the tasks and responsibilities essential to the successful execution of multiple projects for the Owner but not directly attributable to the design and

documentation of any single project. These activities support project efficiency, compliance, and continuous improvement. The Architect acknowledges that these

activities are part of standard business operations and will not result in additional fees to the Owner. The Owner and Architect agree to the following provisions to ensure cost

transparency and eliminate unnecessary fees. The Architect agrees that the activities listed below are integral to ensuring firm and project success, efficiency, and compliance across multiple projects. As such, these costs and all client relationship management activities are considered part of the standard cost of doing business and shall not result in additional fees to the Owner unless explicitly agreed upon in writing for specialized consulting services beyond standard practice.

- Program-Level Coordination & Administrative Support

The Architect shall participate in program-wide meetings and other efforts necessary for project execution, including but not limited to:

  - Multi-Project Coordination Meetings – Regular discussions with the Owner to align project schedules, risk management strategies, and resource allocation.

  - Lessons Learned Meetings – Structured evaluations after project completion to document successes, challenges, and areas for

improvement.

  - Process Improvement & Standardization – Collaboration with the Owner to enhance workflows, templates, and documentation standards for

greater efficiency.

  - Trend Identification & Data Analysis – Monitoring industry advancements and Owner-specific project performance to refine long-term strategies.

  - Pilot Program Development & Implementation – Assisting in evaluating and testing new design methodologies or technologies that may benefit future projects.

- Regulatory, Compliance & Contract Support

The Architect is responsible for ensuring all project designs adhere to applicable codes and regulations, including but not limited to:

  - Ongoing Compliance Reviews – Continuous monitoring of code changes and regulatory requirements to maintain project compliance.

  - Multi-Project Code Interpretation & Application – Ensuring uniform

application of building codes, zoning laws, and Owner-specific regulations.

  - Contract Updates & Refinements– Advising on necessary adjustments to Owner-Architect agreements to reflect regulatory or operational changes.

  - Permitting & Entitlement Strategy – Supporting the Owner in navigating permitting requirements while ensuring consistency across projects.

- Firm-Wide & Owner-Specific Training

The Architect shall maintain proficiency in all Owner-mandated procedures, software, and compliance requirements, including but not limited to:

  - Owner-Specific Training & Knowledge Sharing– Participation in necessary training sessions to align with Owner expectations and project protocols.

  - Software & Technology Adoption – Familiarity with required project

management platforms, digital design tools, and collaborative software.

  - Regulatory & Industry Training – Continuing education to ensure adherence to current industry standards and best practices.

- Internal Quality Assurance & Reporting

To maintain accuracy and efficiency across projects, the Architect shall:

  - Conduct Internal Quality Control Reviews – Implement a peer review process to uphold design accuracy and compliance.

  - Track Project Trends & Performance Metrics – Maintain project performance data to identify recurring challenges and process improvements.

  - Provide Reporting & Program Oversight – Submit periodic reports detailing project efficiency, risk assessments, and execution trends.

- Administrative & Miscellaneous Costs

The Architect shall not charge additional fees for standard administrative functions, including:

  - Meeting Attendance– Participation in required Owner meetings, industry best practice discussions, and administrative check-ins.

  - Proposal Preparations

  - Document Reproduction & Digital Archiving – Ensuring digital records are maintained and made accessible at no additional cost post-project.

  - Legal & Contract Review Fees – Providing necessary contract updates and compliance support without additional charges.

  - Expedited Work & Overtime Fees – Managing project timelines effectively without hidden rush fees unless a formally approved acceleration request is made.

  - Reimbursable Expense Management – Travel, printing, and

shipping costs shall be minimized, with all reimbursable expenses requiring pre-approval.

  - Owner’s project related capital forecasting and year-end work in progress accrual process according to Owner’s policies and

procedures.

  - Project re-starts following a duration of less than the term of the agreement.

  - Schedule extensions during the design phase or construction phase (if less than 2 months and undue to project being put on hold or delayed start of construction).

- This SOW and SLA’s and KPI’s, defined below, are designed to enhance workplace

functionality, improve patient and staff comfort, and align with the Owner’s branding and design standards.

# DEFINITIONS:

The terms defined in Exhibit C shall have the meanings set forth below whenever they appear in this Agreement, unless (a) the context in which they are used clearly requires a different meaning; or (b) a different definition is described for a particular Section or provision

# DETAILED DESCRIPTION OF SERVICES

### Regional Architect

The Architect is responsible for delivering professional design services, managing project design execution, ensuring compliance with standards and regulations, coordinating with various stakeholders, and providing ongoing support throughout the project lifecycle.

### Objectives:

  - Develop and implement design strategies aligned with business objectives

  - Design utilizing current best practices in healthcare and administrative environments.

  - Innovate through partnership with Design Experience and the Innovation and Strategic Design Architectural Partner to pilot programs and living lab environments

  - Support the Design Experience team in providing recommendations to support the evolution of the UHG design guidelines and ensure scalability across the portfolio.

  - Produce designs that enhance operational performance, user experience, and sustainability goals

- Delivery: The Architect shall deliver Projects as required by the Agreement and described herein:

  - Ensure designs and specifications adhere to the Owner’s standards and intention in

accordance with the Architect’s Responsibilities outlined in Section 4.2. Architect shall provide Owner with change recommendations, designed to maximize cost savings, where appropriate.

  - Ensure that sufficient discussions of the project location and scope have been completed to ensure proposal accuracy and complete the design and delivery of all services. Such verification may include but is not limited to:

    - Arrange site visits and verify critical as-built dimensions to ensure accurate

layouts and quantity take offs

    - Coordinate with Design Experience, its appointed Project Manager and other stakeholders for each project, and other Alliance Partners and contractors for the project.

    - The account team shall be responsible for tracking and reporting progress on all projects from the time that a proposal request is received to the time that the project is delivered all deficiency list items are resolved, and closeout completion has occurred.

## ARCHITECT’S RESPONSIBILITIES

The Architect shall:

- Effectively work with the Owner and the Owner’s Alliance Partners to motivate and establish buy-in of the Design Guidelines, new technology, new products, and new industry standards (and trends) to successfully improve processes and design.

- To the extent requested and identified by the Owner, employ applicable Owner- identified “Six Sigma” methods and tools in connection with the Project.

- Embrace and actively support the Quadruple Aim. Reporting is based on support of the Quadruple Aim.

- Be aware of Owner’s Enterprise Sustainability goals and work with Owner or Designated

Representative to include sustainable design features and initiatives as applicable. Green Building Rating Systems/building certification may or may not be required for specific projects.

    - The Architect shall submit for the Owner's approval a schedule for the performance of the Architect's services, and the services of Owner provided consultants, which initially shall be consistent with the time periods established in SLA Exhibit and which shall be adjusted by mutual written agreement, if necessary, as the project proceeds. This schedule shall include allowances for periods of time required for Owner's review, the performance of the Owners consultants, and for approval of submissions by authorities having jurisdiction over the Project. Time limits established by the schedule approved by the Owner shall not, except for reasonable cause, be exceeded by the Architect or the Owner.

- Notwithstanding anything to the contrary contained herein, the duties of the Architect as set forth herein shall at no time be diminished in any way by reasons of any approval by or consent of the Owner with respect to the requirements of applicable building and health codes and standards of normally enforced in the location and at the time of the project construction, nor shall the Architect be released from any responsibility by reason thereof.

- All Construction Documents shall be stamped by an Architect duly registered and in good standing under all applicable registration and licensing laws in the state in which the Project is located.

- The Architect shall furnish efficient administration and management of the design, contract administration, and other aspects of the Project for which it is responsible hereunder to the Owner

- Architect shall, at its sole expense, correct any errors or omissions in the Instruments of Service as soon as the Architect becomes aware of such errors or omissions or is notified of such errors or omissions. Should the Architect refuse or neglect to correct such errors or omissions promptly after receiving notice requesting such remedial work and it is then reasonably practicable for such remedial work to be performed, then the Owner shall be entitled to correct such error or omissions in the Instruments of Service at the reasonable expense of the Architect. The obligation of the Architect is in addition to, and not in substitution for, any other remedy for defective services which the Owner may have at law or in equity. Architect shall furnish all the plans, tools, materials, supplies, equipment, computers, and labor required to complete the services required hereunder and perform all its obligations hereunder.

    - The Architect shall be responsible for coordination of all services provided hereunder whether such services are provided directly by the Architect or by any consultants hired by the Architect.

- All the services to be furnished by the Architect hereunder shall be in accordance with the current UHG design standards and guideline aspects of projects such as the Project as of the time the Architect begins preparing the Construction documents.

- The Architect shall perform a Clash Detection on the project. Architect shall verify that no two elements relating to structural, plumbing, mechanical, and electrical occupy the space and interfere with another, and all equipment and furniture coordinates with the construction documents to ensure complete coordination.

- The Architect shall retain the consultants required for achieving project requirements.

- Architect's Consultants. The Architect and the Owner acknowledge and agree that the intent of this Agreement is to delegate to the Architect, and have the Architect assume full responsibility for the coordination of all architectural and engineering design services required by the disciplines listed in the Service Agreement for the Project, except for the design services otherwise expressly provided herein. The Architect shall continue to assist the Owner in a reasonable manner in resolving the dispute with the Architect's consultant. The Architect shall retain, at its sole expense, all architectural, engineering, and other design consultants required for the Architect to fulfill such design service responsibilities as reasonably determined by the Owner and the contract to be entered into by and between the Architect and each such consultant shall be subject to the prior written approval thereof by the Owner, which approval shall not be unreasonably withheld or delayed

  - For Clean Room projects, the Architect shall work with the Owner’s designated MEP

Consultant firm. See Exhibit G

  - The Owner reserves the right to select and establish consultants for the Architect to work with. The Architect shall coordinate with these consultants as directed by the Owner to ensure the successful completion of the project. The Architect's special talent, training and experience cause it to be the lead professional on the Project with the ultimate responsibility for all architectural and engineering services rendered in connection with the Project.

### Architect’s Basic Services

Services not set forth in this section are Supplemental or Additional Services.

      - The Architect shall manage the Architect’s services, research applicable design criteria, attend Project meetings, communicate with members of the Project team, and report progress to the Owner.

      - The Architect shall perform any design and other services that are normally or customarily furnished and reasonably necessary for the Project.

      - The Architect shall coordinate its services and design with those services provided by the Owner and the Owner’s consultants. The Architect shall be entitled to rely on, and shall not be responsible for, the accuracy, completeness, and timeliness of, services and information furnished by the Owner and the Owner’s consultants. The Architect shall provide prompt written notice to the Owner if the Architect becomes aware of any error, omission, or inconsistency in such services or information.

        - The Owner’s consultants include but are not limited to:

          - Furniture

          - Flooring

          - Sound Masking

          - Artwork/Branding

          - Security (Owner internal and Business teams)

          - Audio Visual

          - Signage

          - Medical Equipment

          - IT/Technology/Low Voltage (Owner internal and Business teams)

          - Storefront Systems

          - Food Service

      - As soon as practicable after the date of the Service Agreement, the Architect shall submit for

the Owner’s approval a schedule for the performance of the Architect’s services complying with the Owner’s preliminary schedule. The schedule initially shall include anticipated dates for the commencement of construction and for Substantial Completion of the Work as set forth in the Initial Information. The schedule shall include allowances for periods of time required for the Owner’s review, for the performance of the Owner’s consultants, and for approval of submissions by authorities having jurisdiction over the Project. Once approved by the Owner, time limits established by the schedule shall not, except for reasonable cause, be exceeded by the Architect or Owner. With the Owner’s approval, the Architect shall adjust the schedule, if necessary, as the Project proceeds until the commencement of construction.

      - Engagement of Services

        - The Architect shall provide an individual Service Order for each project to the

Owner or its Designated Representative. The Service Order will indicate project- specific scope of services, compensation, and schedule for performing the

services.

        - Receipt of a Purchase Order (PO) provided by the Owner or its Designated

Representative will act as authorization to proceed with Design Services for a specific project.

        - Changes to the Service Order and PO may be made by the Owner at any time.

Scope, fees and schedules for individual work efforts shall be coordinated with the Owner or its Designated Representative.

      - Project Schedule. The Project Schedule shall be a detailed schedule for all the design and construction matters for the entire Project and shall be prepared by the Owner with active participation by the Architect, including consulting, research, review, and comment on draft schedules and attendance at meetings as reasonably requested by the Owner. 'At least once per month during the Project’s design phase, and additionally as reasonably requested by the Owner, the Architect shall provide an update to the Design Schedule." The Architect shall

periodically advise the Owner of the status of the Project in relation to the Project Schedule and promptly notify the Owner in writing in the event that, to the best of the Architect's knowledge, information, and belief, the Work is not proceeding in accordance with the then Project Schedule approved in writing by the Owner, including, without limitation, (i) the progress of the

Work being behind such schedule, (ii) any delay in the critical path of construction of the Project and (iii) the Work being performed out of sequence with such schedule.

        - The Design Milestone Dates are the dates by which the Architect shall be obligated to complete each phase of its design services for each building or other segment of the Project and are a component of the Design Schedule. The Architect acknowledges and agrees that performing its services in accordance with the Design Milestone Dates is important to the timing and success of the overall Project.

        - In the event that the Architect fails to complete any phase of its design services on or before one of the Design Milestone Dates or the Owner reasonably determines at any time that the Architect is unable to accelerate its services so that it shall, within thirty

(30) days thereafter, be in compliance with the Design Milestone Dates as reasonable determined by the Owner, the Architect shall be deemed to be in default hereunder to the extent caused by the acts or omissions of the Architect and not the acts or omissions of the Owner, the Contractor or others for whom the Architect is not responsible hereunder.

        - The Owner shall have the right to make reasonable adjustments to the foregoing schedule in a matter not inconsistent with the Design Milestone Dates or the Project Schedule to allow for so-called "fast tracking" of all or any portion of the Project, whereby certain items shall be designed and under construction while the remainder of the Project is being designed, by giving written notice thereof to the Architect. Multiple drawing packages to meet business requirements are typical and shall be agreed upon by the Owner and Architect in preparation of the Service Order.

1. If such adjustments are identified after the Service Order has been executed and require significant out-of-sequence work to be performed by the Architect and such work necessitates the Architect to perform significantly more services than would otherwise have been required, the Architect's compensation shall be adjusted only if the Owner provides explicit written approval for such changes as a Change in Service under Section 3.3 herein. Adjustments to fee will not be accepted for fast tracking due to Architect’s delay.

      - The Architect shall, at appropriate times, and with specific written consent of the Owner, contact governmental authorities required to approve the Construction Documents and entities providing utility services to the Project. The Architect shall respond to applicable design requirements imposed by those authorities and entities.

      - The Architect shall assist the Owner, if requested in writing by the Owner, in connection with the Owner’s responsibility for filing documents required for the approval of governmental authorities having jurisdiction over the Project.

      - Upon request of the Owner, the Architect shall make a presentation to explain the design of the Project to representatives of the Owner.

      - The Architect shall submit design documents to the Owner at intervals appropriate to the design process for purposes of evaluation and approval by the Owner. The Architect shall be entitled to rely on approvals received from the Owner in the further development of the design.

      - The Architect shall provide graphic representations and immersive tools to convey design intent, materiality, and spatial experience. The renderings shall conform to the most current design guidelines approved by Owner and the quality to be agreed upon. These shall include:

Baseline Visualization (Basic Services):

- 3D modeling using Revit or equivalent BIM software.

- Real-time rendering using Enscape, Lumion, or Twinmotion.

- Static and animated renderings of key spaces.

- Presentation materials using Adobe Creative Suite.

- QR code or web-linked 3D views for stakeholder access.

The need for additional high-definition renderings, immersive walkthroughs, or simulation tools shall be determined collaboratively by the Owner or Designated Representative and provided by the Architect, based on project complexity, stakeholder needs, and communication goals as additional services.

### Enhanced Visualization

- Virtual Reality walkthroughs using Meta Quest, HTC Vive, or equivalent.

- Scan-to-BIM for existing conditions and renovation projects.

- Photorealistic renderings using V-Ray, Unreal Engine, or equivalent.

- Live simulation modeling for flow, adjacency, and operational testing.

Enhanced Change Management Visualization (for projects with high user impact):

- XR-enabled mockups and task-based simulations.

- AI-assisted design tools for rapid iteration and scenario testing.

- Video-guided virtual mockups and survey-based feedback tools.

- Change management collateral including storyboards and infographics.

      - All design and project deliverables shall be produced using Revit Software. The Revit software version shall be no older than 2 years from the most currently issued software version. The

Revit files shall be completed using Owner’s standards for layers, families, line thickness, level of design (LOD 300 minimum) and naming conventions as provided by Owner or its Designated Representative. Refer to Exhibit J- Drawing Management.

      - The Architect shall work within the scope of work, the schedule, and budget and within the fees of their Service Order

      - The Architect will follow all standards as set forth in the most current Program Guidelines and the processes listed in the exhibits attached hereto.

      - The Architect shall provide deliverables even when requested out of sequence.

      - The Architect shall work with the Owner’s Designated Representative to determine the project deliverables based on the scope of work.

### Feasibility Stage

Feasibility services entail the gathering, organizing and reporting of high-level information to be used in determining the necessary space requirements to satisfy site specific Business needs. If engaged during feasibility stage, the Architect will work with the Owner’s Occupancy Planners and Design Experience.

        - Feasibility Kick off

          - Review with Owner or Designated Representative the Business’s project scope of work, budget, and schedule. Services for this phase include a review of all internal kick-off

documents provided by the Owner or Designated Representative and attendance at meetings. Review includes but is not limited to the project site, Summary of

Requirements, budget scope assumptions, and schedule provided by Owner or Designated Representative.

        - Feasibility Scope Internal Interview:

          - High-level programming discussion will entail gathering of information about Business operations, staff requirements, growth, critical adjacencies, special space and technology needs, team spaces, support spaces, amenities, and potential exceptions to Owner’s Guidelines.

        - Preliminary Program

          - The Architect shall prepare a preliminary evaluation of the Owner’s program, schedule, budget for the Cost of the Work, Project site, the proposed procurement and delivery method, and other Initial Information, each in terms of the other, to ascertain the

requirements of the Project. The Architect shall notify the Owner or Designated Representative of (1) any inconsistencies discovered in the information, (2) other

information or consulting services that may be reasonably needed for the Project (3)

Provide a programming strategy plan to the Owner or Designated Representative.

        - Scenario Development:

          - The Architect shall create a high-level program using a Square Foot calculator to estimate square footage requirements for each of the scenarios agreed upon with the Owner or Designated Representative.

          - The Architect shall provide recommendations and align with the Owner or Designated Representative on design solutions that will support the Owner’s Business scope of work, budget, and schedule.

        - Utilization analyses

          - The Architect may be requested to analyze existing utilization data provided by the Owner or Designated Representative, including but not limited to badge access data, EMR, and patient visits. At the discretion and approval of the Owner or Designated Representative, the Architect may conduct a site visit to gather information on how the existing facility operates, how space is utilized, and how the facility is staffed in order to assist in determining the space program needed for a project.

        - If Owner or its Designated Representative chooses to provide the feasibility stage services via in-house resources, Owner or its Designated Representative will provide the Architect of Record with any necessary project background and scope information required to complete the Design Services such as summary of requirements, High level Program, Facility Condition Assessment, Test Fit, and project schedule assumptions.

### Schematic Design Phase Services

The Architect of Record will prepare schematic design documents to describe basic design concepts for the project (“Schematic Design Documents”). Close coordination with Design Experience and Occupancy Planning is expected.

        - Site Due Diligence Refer to MBBI Examples provided

With the assistance of the Owner or Designated Representative, the Architect and the Architect's consultant(s) will conduct a thorough investigation of the site and existing conditions to confirm the accuracy of documents provided by the Owner or Designated Representative as Record Documents and to identify undocumented conditions. Due to constraints of the existing condition, no guarantee or warranty is given or implied by the Architect and the Architect's consultant(s) that by this investigation, or from the conclusions drawn from this investigation, that unique or undiscovered conditions that may affect the Work remain undetected. However, the survey, validation and creation, if necessary, of measured drawings are expected to be thorough and complete.

          - The need for and quantity of field measurement visits and creation of Site Due

Diligence Reports will be determined by the Owner or Designated Representative with the Architect.

          - Field measurement services include a survey to evaluate the existing physical conditions including, but not limited to: zoning compliance for use, exterior building envelope, structural elements, demising walls, interior partitions,

plumbing, mechanical, electrical, and fire monitoring, and/or suppression systems, existing site utilities, Americans With Disabilities Act as amended (“ADA”) for

accessibility within the tenant space along with the path of travel from the

handicap parking spaces and public right of way, life safety code issues, overall condition of the space, including ceiling, millwork, interior finishes, glazing and overall assessment of site to meet Owner’s programmatic requirements.

          - The Architect and the Architect’s consultants shall make all necessary visits to the proposed site(s) to

            - confirm that existing documents accurately reflect existing conditions.

            - If there are no existing drawings, the Architect shall field measure all existing conditions. The efforts of field measuring existing conditions will

be completed as an Additional Service 3D scanning services / digital

imaging can be used as a tool to capture existing conditions upon approval from the Owner or Designated Representative.

          - The Architect shall develop a Site Due Diligence Report with narratives, which

outlines for each site the scope of work and the Architect shall assist the Owner or Designated Representative Project Manager to determine costs associated with

the site to allow for the design and construction to meet the Owner’s programmatic requirements.

            - The report must be completed using the current issued Site Due Diligence Checklist form.

            - Field measurements shall be accurate within a variance of 2% or less per BOMA 2012 standards.

            - The Architect shall develop a CAD/REVIT file of the existing conditions

          - When base building CAD/REVIT files of the planned location do not comply with Owner standards, Architect may be directed by Owner or Designated

Representative to update the documents to comply with Owner standards for CAD/REVIT files. Efforts to complete and coordinate scope will be completed as an Additional Service. Inclusion in a project requires Sr. Director of Design Experience written approval.

          - If it is deemed that the existing hard copy or electronic plans are materially inaccurate and will require field measurements, the Owner or Designated

Representative may request the Architect to field verify measurements. Efforts to complete and coordinate scope will be completed as an Additional Service.

            - These items are to be measured in the field and documented as the current condition of a given space in relation to an existing base floor

plan, to be provided by Owner or Designated Representative, and used to establish such factors as amount/extent of required demolition, feasibility of proposed design, capacity of a given space in accordance with AIA standards and local code restrictions.

            - 3D scanning services / digital imaging can be used as a tool to capture existing conditions upon approval from the Owner or Designated

Representative and shall be identified on the AIA 221-2018 Service Agreement under Article 2.1.2

          - Field Measurement and Site Due Diligence Report services will be outlined in the

Service Order Section 2.1.2 Supplemental and Additional Services to be approved by the Owner or Designated Representative. The Service Order should include an estimate for travel time and reimbursable expenses.

        - Detailed Programming

The Architect shall review the program and other information furnished by the Owner or Designated Representative, and shall review laws, codes, and regulations applicable to the Architect’s services. In some cases, detailed programming may not be required by the

project, or a “Programming Lite” may be warranted. Consultation with the Owner and Designated Representatives to align intended scope, schedule and budget for Service Order preparation is required.

- The Architect, with the assistance of the Owner or Designated Representative, through interviews with the Owner's staff and other groups as determined necessary by the

Owner or Designated Representative, shall finalize the project program defining the Work, utilizing the UHG Guidelines. Programming Services will include gathering organizing and reporting of detailed information about Business operations, staff requirements, growth, critical adjacencies, special space and technology needs, team

spaces, support space needs and amenities, and potential exceptions to Owner’s Guidelines to be used in determining the necessary space requirements to satisfy site specific business needs. The Owner or Designated Representative may provide programming

information relating to services, organization’s operation, staff requirements, growth, critical adjacencies, special space and technology needs, team spaces, support space

needs and amenities, and potential exceptions to Owner’s Guidelines. The Architect shall use this information to further develop and verify the Program.

  - identify issues and facts that pertain to the Project that will affect its development and execution,

  - determine required spaces, their relationships to one another, their desired sizes and the specific needs for each space if contrary to the Owner’s standard program

  - set forth a conceptual plan to illustrate the special organization and flow, and to confirm the project size and complexity,

  - develop flow diagrams to support optimized experience and efficiencies

  - further develop concepts for organization and layout of the spaces,

  - develop a Project Design Schedule, including Phasing Strategy for execution of

the design work in support of the Owner’s Project schedule.

  - Discuss Program Summary prepared by the Architect with Owner’s Business, review all other changes and align with the Owner and Designated

Representative on scope, budget, and schedule.

  - The Architect will prepare a Program Summary Document for review and approval by the Owner or Designated Representative.

  - Finalize Program Summary, provide Neighborhood & Adjacency Plans,

stacking and block plans as required per project scope and review all other changes made with Owner’s Business for final approval prior to moving into the Schematic Design phase.

  - The Architect shall present its preliminary evaluation to the Owner or Designated Representative and shall discuss with the Owner alternative approaches to design and construction of the Project. The Architect shall reach an understanding with the Owner or Designated Representative regarding the requirements of the Project.

Upon approval of the Program Summary Document the Architect can rely on the information as the directional basis for the Schematic Design phase Preliminary Floor Plan.

        - The Architect shall review the approved preliminary program and other information furnished by the Owner, and shall review laws, codes, and regulations applicable to the Architect’s services, for the Project.

        - Based on the Project requirements agreed upon with the Owner, the Architect shall prepare and present, for the Owner’s approval, preliminary floor plans illustrating the scale and relationship of the Project components along with site evaluation and planning as appropriate for the project scope.

        - Based on the Owner’s approval of the preliminary design, the Architect shall prepare Schematic Design Documents for the Owner’s approval.

The Schematic Design Documents shall consist of drawings and other documents depending on the agreed upon deliverable between Architect and Owner’s Designated Representative including a site plan, if appropriate, and preliminary building plans, sections and elevations; and may include some combination of study models, perspective sketches, or digital representations. Preliminary selections of major building systems and construction materials shall be noted on the drawings or described in writing.

          - Preliminary Floor Plans shall match the level of detail included in the Preliminary Floor Plan deliverable expectation samples including but not limited to the following information: Title Block, north arrow, drawing date, Useable square feet, Rentable square feet, room names, room numbers, the approved space program chart. See Preliminary Floor Plan deliverable expectation samples

            - For Administrative Projects, the Space Plan serves as a visual representation of the project scope and program and may be used internally by project team members to confirm budget and schedule estimates.

            - The Space Plan shall include space design solutions, locations of furniture and equipment in unique or non-standard rooms, as well as a “typical” for each standard room type and workstation type.

            - Each Space Plan will include a summary table of the program elements listing the various space types and quantities of each, total useable square feet per floor, rentable square feet per floor, number and size of workstations, offices and conference rooms, list of support spaces and other rooms, total seat

count, density calculation (RSF per seat), identification of non-standard furniture product, power locations for systems furniture, doors that are to receive a card reader.

            - Also included is a high-level assessment of the Space Plan for compliance with

applicable jurisdictional codes and ADA requirements.

              - For Administrative Projects, In parallel with Space Planning, the Architect of Record will develop a floor plan to visually define neighborhood areas and the placement of business groups on the plan (the “Neighborhood and Adjacency Plan”). The final Neighborhood and Adjacency Plan will be based on the approved Space Plans

          - The Architect acknowledges and agrees that the process of preparing Schematic Design Documents that are ultimately approved by the Owner may involve multiple revisions and drafts in the normal evolution of the design, cost estimating, and value engineering processes, all of which shall be included in the Architect's services hereunder and have been contemplated by the Architect in the Design Schedule and the Total Fee. For example, the Schematic Design Documents may be tentatively finished, used as the basis for cost estimating, and then revised throughout the project for value engineering purposes as part of the Architect's services for the Total Fee hereunder.

          - The Architect shall submit the Schematic Design Documents to the Owner and request the Owner’s approval. The Architect shall host a schematic design page turn meeting with the Owner, including relevant project representatives and must include Design Experience.

        - The Architect shall consider sustainable design alternatives, such as material choices and

building orientation, together with other considerations based on program and aesthetics, in developing a design that is consistent with the Owner’s program, schedule and budget for the Cost of the Work.

        - The Architect shall consider the value of alternative materials, building systems and equipment, together with other considerations based on program and aesthetics, in developing a design for

the Project that is consistent with the Owner’s program, schedule, and budget for the Cost of the Work.

        - Upon completion of the Preliminary Floor Plan the architect shall set up a review meeting with the Owner or Owner’s Designated Representative to walk through the layout and incorporate any feedback or changes prior to receiving approval. No Design Development work will occur until the Architect has received approval on the Preliminary Floor Plan.

        - If the Owner delivers a written notice to the Architect stating that the Owner has approved the Schematic Design Documents, then the Architect shall proceed to prepare the Design

Development Documents as required by Section 4.2.3.3 of this Agreement

### Design Development Phase Services

        - Based on the Owner’s approval of the Schematic Design Documents, and on the Owner’s authorization of any adjustments in the Project requirements and the budget for the Cost of the Work, the Architect shall prepare Design Development Documents for the Owner’s approval.

          - The Design Development Documents shall illustrate and describe the development of

the approved Schematic Design Documents. The design documents shall be prepared to a level of detail adequate to obtain high level scope pricing for each project, as required by Owner or Designated Representative.

          - The Design Development Set and MEP Narrative package will consist of all design documents required for high level scope pricing and including but not limited to:

            - Specifications

              - Draft outline of Architectural, Mechanical, Electrical, and Plumbing specification sections applicable to the project per current CSI MasterFormat divisions.

            - Demolition Plan

              - Depiction of conditions to remain or to be removed.

              - Any special conditions or general notes applicable to the specific project.

            - Floor Plan

              - Existing and/or new partition locations

              - Existing and/or new door locations

              - Millwork locations

              - Locations of furniture & medical equipment

              - Room numbers

              - Locations of fire-rated or special wall types

            - Reflected Ceiling Plan

              - Existing and/or new ceiling grid and lighting location

              - Above Finished Floor (AFF) dimensions

              - Coordination with furniture & medical equipment layout with proposed lighting layout

              - Audio Visual locations

            - Furniture Plan

              - Fixtures and furniture indicated to scale.

              - Schedules

            - Finish Plan

              - Indicate floor finish, wall finish, ceiling finish, and wall protection.

              - Indicate window treatments.

              - Schedules

            - Equipment Plan

              - Indicate specialty equipment, owner-supplied equipment, and specialty storage systems.

              - Schedules

            - Power and Voice/Data Plan

              - Power and data concept plans to show outlet box locations, furniture & medical equipment power feed locations, and data termination box locations.

            - Interior Elevations

              - Elevations of casework and areas with special design features or material treatments.

              - Indicate location of medical and office equipment.

              - Indicate ceiling heights and soffits.

              - Indicate location of electrical outlets, switches, controls, and other devices.

            - Exterior Elevations

            - Door and Frame Types and Window Types

              - Door and Specialty doors (i.e., folding partitions, fire shutters, rolling grilles, etc.) types

              - Door frame types

              - Window types

            - Partition types

              - Detailed types indicating construction, height, fire rating with associated

U.L. assembly reference, acoustical ratings, and any special construction.

            - Sections and Details

              - Concept sections and details as required for a representation of elements to capture architectural and branding elements to be constructed, including but not limited to walls, door, millwork, and other special or custom design elements, and any other details as may be required for construction.

            - Mechanical

              - Describe building load and design concept.

              - Describe zoning concept and indicate CFM.

              - Special equipment requirements, descriptions, and locations.

              - Special exhaust provisions.

              - Equipment schedule indicating capacity of roof top units, fans, pumps, compressors, boilers, chillers, etc.

              - Single-line schematic layout showing locations of equipment, major piping, or zone of heating and ventilating system.

            - Electrical

              - Describe service size and distribution.

              - Describe building load and design concept.

              - Describe generator or back up power systems and design concept.

              - Indicate switch gear, transformers, and electrical panels sizes.

              - Special equipment requirements, descriptions, and locations.

              - Equipment schedule indicating size of switch gear, transformers, generators, electrical panels and lighting fixtures, etc.

              - Single-line riser diagram schematic layout showing service size, switch gear, transformers, generator, electrical panels, and wire sizes.

            - Plumbing

              - Describe design concept, fixture calculation, and systems.

              - Special equipment requirements, descriptions, and locations.

              - Equipment schedule indicating type of fixtures.

              - Single-line schematic layout showing stacks and risers, hot/cold water piping, sanitary piping, and provisions for specialty equipment.

            - Low Voltage and IT

              - Indicate voice/data outlet locations.

              - Indicate TV outlet locations.

              - Indicate video surveillance camera locations.

              - Indicate access control card reader locations.

              - Indicate Nurse Call system.

          - Furniture and medical equipment installation plans are not included in this task and will be provided by Owner’s Alliance Partners responsible for such services; however, the proposed placement of furniture and medical equipment from the Alliance Partner shall

be shown on the plan by the Architect and confirmed by the Owner or Designated Representative.

          - The Architect shall submit an MEP Narrative and Design Development Document set (consistent with the examples provided) to the Owner and advise the Owner of any adjustments to the estimate of the Cost of the Work and request the Owner’s approval.

        - The Architect acknowledges and agrees that the process of preparing Design Development Documents that are ultimately approved by the Owner may involve multiple revisions and drafts in the normal evolution of the design, cost estimating, and value engineering processes based upon the Schematic Design Documents previously approved in writing by the Owner, all of which shall be included in the Architect's services hereunder and have been contemplated by the Architect in the design Schedule and the Total Fee. For example, the Design Development Documents may be tentatively finished, used as the basis for cost estimating and then revised for value engineering purposes as part of the Architect's services for the Total Fee hereunder.

        - Milestone Review Meetings during this phase include but are not limited to:

          - Review in progress Architectural, Furniture / Medical Equipment and along with

millwork elevations with Design Experience and Owner’s Business, Owner or Designated

Representative.

          - Discuss Power/Data requirements and revisions made to drawings and discuss any additional additions or changes to the plans with Design Experience and Owner’s Business, Owner or Designated Representative.

          - Finalize Power/Data requirements, finalize and review finish plan and all other changes for final approval prior to moving into the Construction Document phase with Design Experience and Owner’s Business, Owner or Designated Representative.

        - At completion of Design Development, the Architect will upload the package onto the Owner’s Cloud- Based Documentary Repository website for use by all project stakeholders. Included in the drawings, if applicable, will be an indication the documents contain exceptions to the standards for which approval is pending.

        - The Architect shall not prepare drawings or any other documents beyond the Design Development Phase containing exceptions to the applicable Program Guidelines that have not been approved by the Owner or its Designated Representative. If the Design Development Phase has been completed and the exceptions have not been approved, the Architect shall notify the Owner or its Designated Representative, in writing, of such if the exceptions have not been approved, and that preparation of Construction Documents will not commence unless or until approval or denial of the exception request is obtained.

        - If the Owner delivers a written notice to the Architect stating that the Owner has approved the Design Development Documents, then the Architect shall proceed to prepare the Construction Documents as required by Section 4.2.3.4 of this Agreement.

### Construction Development Phase Services

        - The preparation of Construction Documents will not commence for any project containing Exceptions Requests that have not been approved by Design Experience.

        - The Architect will participate in project calls as needed facilitated by the Owner’s Designated

Representative at the start of CD phase through Close-Out.

        - Based on the Owner’s approval of the Design Development Documents, and on the Owner’s authorization of any adjustments in the Project requirements and the budget for the Cost of the Work, the Architect shall prepare Construction Documents for the Owner’s Designated Representative’s approval. The Construction Documents shall illustrate and describe the further development of the approved Design Development Documents and shall consist of Drawings and Specifications setting forth in detail the quality levels and performance criteria of materials and systems and other requirements for the construction of the Work. The Owner and Architect acknowledge that, to perform the Work, the Contractor will provide additional information,

including Shop Drawings, Product Data, Samples and other similar submittals, which the Architect shall review in accordance with Section 4.2.3.6H.

        - Construction Documents. The Architect acknowledges and agrees that the process of preparing Construction Documents that are ultimately approved by the Owner or their Designated Representative may involve limited revisions based upon the previously approved Design Development Documents, all of which shall be included in the Architect's services hereunder and have been contemplated by the Architect in the Design Master Schedule and the Total Fee. The Architect shall notify the Owner or their Designated Representative in writing of any requirement for the Contractor to provide professional design services or certifications by a design professional, except for manufactured and fabricated items and other items and systems to the extent that it is the normal custom and practice for such items to be engineered by contractors, subcontractors, or suppliers, proposed by the Architect in any draft of the proposed Construction Documents and any such requirements shall be subject to the written approval of the owner, which approval may be withheld in its sole and absolute discretion. Notwithstanding anything to the contrary contained herein, the Construction Documents shall require Shop Drawings, samples, mock-ups or other necessary information to be submitted by the Contractor for all systems contracted herein, and other components as reasonably determined by the Architect), In the event that the Construction Documents require, or the Architect otherwise requires, additional Shop Drawing submittals by the Contractor whereby design services customarily rendered by the Architect have, for practical purposes, become design/build by the Contractor, the Total Fee shall be reasonably adjusted and reduced accordingly.

        - The Architect and the Owner agree that some systems, materials, or equipment can be more effectively and economically designed by the responsible installers, subcontractors or fabricators who will be contracted to the Contractor or to the Owner directly as delegated design. The Architect shall designate those parts of the Work that shall be delegated design for which submittals such as Shop Drawings, Product Data, and Samples, shall be required of the Contractor. The Architect shall review the Contractor’s submittal schedule and shall not unreasonably delay or withhold approval of the schedule. The Architect’s action in reviewing submittals shall be taken in accordance with the approved submittal schedule or, in the absence of an approved submittal schedule, with reasonable promptness while allowing sufficient time, in the Architect’s professional judgment, to permit adequate review. All delegated design services shall be provided by design professionals licensed in the jurisdiction where the Project is located, and the delegated design plans and specifications shall include the certifications of such licensed design professionals as required by law. The Contractor’s delegated design professionals shall be required to coordinate their submittals with the Architect’s Instruments of Service and to advise the Architect of any potential conflicts.

        - The Architect shall incorporate the design requirements for permit application in accordance with the governing authorities having jurisdiction over the Project into the Construction Documents. The documents will also conform to the most current Owner Design Guidelines. These guidelines may include (but will not necessarily be limited to) security guidelines, design guidelines for telecommunication equipment rooms, furniture, medical equipment, interior finishes, and other clinical and administrative design guidelines.

        - During the development of the Construction Documents, the Architect shall assist the Owner as requested in the development and preparation of (1) procurement information that describes the time, place, and conditions of bidding, including bidding or proposal forms; (2) the form of agreement between the Owner and Contractor; and (3) the Conditions of the Contract for Construction (General, Supplementary and other Conditions).

        - During the development of the Construction Documents, the Architect shall prepare the below and transmit the completed Contract Documents to Designated Representative and to other parties as directed by the Owner or Designated Representative:

          - For Ground Up projects only: The preparation of a 50% Construction Document review set. The Architect will participate in a review meeting with the Designated

Representatives to review progress: Architectural, Structural, and MEP design to confirm compliance with the project scope of work. (Civil, landscape or other consultants shall be included as needed).

          - A 90% Construction Document review set meeting shall be set up by the Architect as needed depending on level of scope and direction by the Owner and/or Owner’s Designated Representative The Architect will participate in the review meeting with the Owner or their Designated Representative, Design Experience, The Project

Manager, Facilities, and General Contractor to review progress of Architectural, Structural, and MEP Design to confirm compliance with the project scope of work and discuss any additional comments. Other consultants and engineers may be

invited by the Project Manager to the meeting depending on the scope of work. Any comments from the 50% Construction Document shall already be incorporated into this review. The Construction Documents shall be coordinated between disciplines and consultants.

        - Construction drawings and specifications, or other construction documents or construction contract documents submitted by Architect to the Owner’s Designated Representative for approval or to any contractors for bidding or negotiation shall be reasonably complete and

unambiguous in accordance with generally accepted architectural practice and in compliance with applicable codes, ordinances, statutes, regulations, and laws.

          - The documents shall be prepared to a level of detail adequate to competitively bid each project, as required by Owner or Designated Representative.

          - Certain projects, depending on the scope of work, may require the Architect to incorporate drawings and specifications for specialized equipment, layouts, accessories, etc. provided by other consultants who are also contracted on the project. If the plans are not provided by the Alliance Partner’s or are provided at a level of detail found to be inadequate to obtain permits, the Architect shall create such detail as directed by Owner or Designated Representative.

          - The Construction Documents package will consist of all documents required for bidding and submission for permit application, including but not limited to:

            - Specifications

              - Architectural specification requirements per current MasterSpec divisions and format

            - Demolition Plan

              - Clear depiction of existing walls, doors and other building components to remain or to be removed shall be shown within the demolition plan

              - Any special conditions or general notes applicable to the specific project shall be included within the construction documents.

            - Floor Plans

              - Existing and new partition locations

              - Existing and new door locations

              - Millwork locations

              - Locations of furniture, artwork, medical equipment and FFE plan and schedules

              - Wall types

              - Room Numbers

              - Specification(s) of any specialty items utilized by Owner

            - Reflected Ceiling Plan

              - Existing and/or new ceiling grid location

              - New ceiling elements to be installed

              - Above Finished Floor (AFF) dimension

              - Coordination with approved furniture & medical equipment

layout with proposed lighting layout to eliminate conflict

              - Audio Visual locations

              - Any applicable ceiling soffit details

            - Power and Voice/Data Plan

              - Power and data concept plans to show outlet box locations, furniture & medical equipment power feed locations / types, and data termination box locations. Dimensions will be shown only when critical locations are required. All plans shall be coordinated with consultants.

            - Elevations, Sections and Details

              - Elevation, sections and details as required for a true and accurate picture of all items to be constructed, including but not limited to walls, door, millwork and other special or custom designed items and any other details as may be required for construction

            - Life Safety Plan

              - A Life Safety Plan shall be included that demonstrates compliance with life safety, building and egress requirements.

          - The final (100% complete) set of Contract Documents shall include the following where applicable:

            - Signed and sealed architectural drawings and specifications as described above.

            - Signed and sealed Structural Engineering drawings and specifications as may be required by the scope of a specific project.

            - Signed and sealed mechanical engineering drawings and specifications inclusive of HVAC distribution and thermostat locations as may be

required by the scope of a specific project.

            - Signed and sealed electrical engineering drawings and specifications inclusive of all required distribution for electrical and special outlets,

including existing conditions as may be required by the scope of a specific project.

            - Signed / sealed plumbing drawings and specifications showing all hot and cold-water supply systems, from point for connection to base building system, as may be required by the scope of a specific project.

            - Signed and sealed civil drawings and specifications that illustrate the design and details of a construction project’s site, including grading, landscaping, utility layouts, and stormwater plans.

            - Fire protection systems drawings inclusive of overhead sprinkler layout may be required by the scope of a specific project.

            - Consultant drawings as required by code and scope.

        - The Architect and the Architect’s Consultants shall answer questions and/or clarify design concepts from other project Alliance Partners, Consultants, and/or contractors bidding on the project

        - By submitting the same for construction contract purposes, Architect certifies that Architect has informed the Owner or Owner’s Designated Representative of any tests, studies, analyses or reports which are necessary or advisable to be performed by or for the Owner at that point in time, Architect shall additionally confirm these facts in writing at such time, if Owner or their Designated Representative so requests.

        - The Architect shall submit the Construction Documents to the Owner’s Designated Representative and advise of any adjustments to the estimate of the Cost of the Work, take any action required, and request the Owner’s approval.

### Preconstruction, Bidding and Permitting Phase Services

The Architect shall perform the services identified in this Section 4.2.3.5 as a Basic Service. Upon receipt of the Owner’s or their Designated Representative’s written request, the Architect shall assist in reviewing the Contractor’s contract sum proposal. Upon written authorization by the

Owner, the Architect shall update the Drawings, Specifications, and other documents to incorporate the agreed upon assumptions and clarifications contained in the Contractor’s contract sum proposal.

The Architect shall, consider requests for substitutions, seek approval of Design Experience, and prepare and distribute addenda identifying approved substitutions, upon the Owner’s written authorization, to all prospective bidders.

        - Permitting

          - The Architect shall prepare permit submittal documents to comply with the

requirements set forth by Authorities Having Jurisdiction over the project. The Architect shall be jointly responsible along with Owner or Designated Representative for providing the information required by thoseagencies to obtain approval of the necessary Building Permit(s) to proceed with the lawful construction of the project described in the

construction documents. This information shall include written and/or verbal response to requests for information, clarification or modifications by Authorities Having Jurisdiction over the project. The actual permit submittal process shall be the

responsibility of the Architect.

          - The Architect will exercise reasonable diligence to determine the requirements of the Authority Having Jurisdiction and review timeline prior to submitting the

documents to the Authority Having Jurisdiction for review. The Architect will coordinate with Owner or Designated Representative the permit requirements set forth by Authorities Having Jurisdiction.

          - The Architect will coordinate with Owner or Designated Representative on the

permit submittal process. The Architect and Owner or Designated Representative shall determine if a Permit Expeditor is required for the permit process. If the Owner or Designated Representative approves the use of a Permit Expeditor, the Architect has a contract with the Permit Expeditor. The Owner or Designated Representation may elect to submit for individual permits including but not limited to;

zoning/planning, site/grading, demolition, foundation, and building.

            - The Architect will provide a submittal log updated and submitted weekly to the Owner or Designated Representative.

            - The Architect will actively manage the permit status on all projects keep the Owner’s Designated Representative updated and ensure on time

delivery of the permit.

          - Permitting will include:

            - Original Permit submission

            - Permit review comments as necessary for obtaining the permit.

          - Attendance at pre-submittal meetings and expedited plan review meetings requested by the Owner or Designated Representative will be considered an Additional Service. If a face-to-face meeting between the Architect and the Authority Having Jurisdiction is required by the Authority Having Jurisdiction this shall not be considered an Additional Service unless the Architect and Owner or Designated

Representative agree that Authority Having Jurisdiction imposes atypical or unusual requirements.

          - Permitting expenses paid by the Architect and charged as a reimbursable expense to theproject include:

            - Review Fees

            - Permit Expeditor

        - Bidding

          - During the Bidding Phase, the Architect will coordinate with the Owner or Designated Representative the preparation of the bid package. The Architect will be responsible for providing the Construction Documents.

          - The Architect will receive and answer questions, as submitted by the Owner or Designated Representative and Bidders to clarify design intent of the Construction Documents. Answers and clarifications shall be issued by the Architect in the form of written Addenda.

          - Architect will attend Pre-Bid meeting(s) as needed.

          - The Owner or Designated Representative may elect to send the Firm the General Contractor’s Bid package. The Architect will be responsible to review and respond to Owner or Designated Representative questions and clarifications. The Owner or Designated Representative may elect to have the Firm provide a recommendation for award of General Contractor.

          - Reviewing and coordinating value engineering items with the Owner or Designated Representative and lowest bidder.

          - Any rebidding of the bid package requested by the Owner or Designated Representative will not constitute a change in scope.

### Construction Phase Services

        - The Owner’s Project Manager shall provide administration of the Contract between the Owner and the Contractor. If the Owner and Contractor modify such agreement, those modifications shall not affect the Architect’s services under the Agreement unless the Owner and the Architect amend the Agreement.

        - The Architect shall advise and consult with the Owner during the Construction Phase Services. The Architect shall have authority to act on behalf of the Owner only to the extent provided in the Agreement. The Architect shall not have control over, charge of, or responsibility for the construction means, methods, techniques, sequences or procedures, or for safety precautions and programs in connection with the Work, nor shall the Architect be responsible for the

Contractor’s failure to perform the Work in accordance with the requirements of the Contract Documents. The Architect shall be responsible for the Architect’s negligent acts or omissions, but shall not have control over or charge of, and shall not be responsible for, acts or omissions of the Contractor or of any other persons or entities performing portions of the Work.

        - Subject to 4.2.4 Supplemental and Additional Services, the Architect’s responsibility to provide Construction Phase Services commences with the award of the Contract for Construction and terminates on the date the Architect issues the final Certificate for Payment.

          - The Owner utilizes a Cloud-Based Documentary Repository website for project management and file management. The Architect will receive access to the Owner’s Cloud-Based Documentary Repository website. Shop drawings, submittals, and RFI’s will be submitted electronically. The Architect shall access the Cloud-Based Documentary Repository website to obtain, review and approve the shop drawings, submittals, and RFI’s. The Architect shall upload and maintain current project files on the Cloud-Based Documentary Repository website.

        - Duties, responsibilities, and limitations of authority of the Architect shall not be restricted, modified, or extended without written agreement of the Owner and Architect with the consent of the Contractor, which consent will not be unreasonably withheld.

        - The Architect shall participate in Owner-Architect-Contractor (OAC) project calls; provide interpretations of the Construction Documents; review Shop Drawings, Submittals and Finish Samples; respond to RFI's and issue Modifications as required for minor revisions to the Contract Documents; review and approve Applications for Payments; and review and approve Change Orders if requested by the Owner or Designated Representative.

          - The response to RFI's or modification to the construction documents shall not

unreasonably delay or withhold approval of the schedule.

        - Management Information Systems. If requested by the Owner, the Architect shall actively participate in the implementation of and thereafter utilize for the Project a management information system (MIS) designated or approved by the Owner.

        - Evaluations of the Work

The Architect shall visit the site at intervals appropriate to the stage of construction, or as otherwise required by the applicable Service Order, to become generally familiar with the progress and quality of the portion of the Work completed, and to determine, in general, if the Work observed is being performed in a manner indicating that the Work, when fully completed, will be in accordance with the Contract Documents. However, the Architect shall not be required to make exhaustive or continuous on-site inspections to check the quality or quantity of the Work.

Key site visits include but are not limited to:

- At the completion of interior framing and MEP rough-in.

- Conducting a punch list at substantial completion.

- Conducting an 11-month (Post C of O) warranty walk-through with the Owner or Designated Representative, Facilities, and General Contractor.

Based on the site visits, the Architect shall keep the Owner or Designated Representative reasonably informed about the progress and quality of the portion of the Work completed and promptly report to the Owner or Designated Representative(1) known deviations from the Contract Documents, (2) known deviations from the most recent construction schedule submitted by the Contractor, and (3) defects and deficiencies observed in the Work.

          - The Architect has the authority to reject Work that does not conform to the Contract Documents. Whenever the Architect considers it necessary or advisable, the Architect shall have the authority to require inspection or testing of the Work in accordance with the provisions of the Contract Documents, whether the Work is fabricated, installed or completed. However, neither this authority of the Architect nor a decision made in good faith either to exercise or not to exercise such authority shall give rise to a duty or responsibility of the Architect to the Contractor, Subcontractors, suppliers, their agents or employees, or other persons or entities performing portions of the Work.

          - The Architect shall interpret and decide matters concerning performance under, and requirements of, the Contract Documents on written request of the Owner. The

Architect’s response to such requests shall be made in writing within any time limits

agreed upon or otherwise with reasonable promptness.

        - Submittals: The Architect shall review the Contractor’s submittal schedule and shall not

unreasonably delay or withhold approval of the schedule.

          - The Architect shall review and approve, or take other appropriate action upon, the Contractor’s submittals such as Shop Drawings, Product Data and Samples, but only for the limited purpose of checking for conformance with information given and the design concept expressed in the Contract Documents. Review of such submittals is not for the purpose of determining the accuracy and completeness of other information such as

dimensions, quantities, and installation or performance of equipment or systems, which are the Contractor’s responsibility. The Architect’s review shall not constitute approval of safety precautions or construction means, methods, techniques, sequences or

procedures. The Architect’s approval of a specific item shall not indicate approval of an assembly of which the item is a component.

          - If the Contract Documents specifically require the Contractor to provide professional design services or certifications by a design professional related to systems, materials, or equipment, the Architect shall specify the appropriate performance and design criteria that such services must satisfy. The Architect shall review and take appropriate action on Shop Drawings and other submittals related to the Work designed or certified by the Contractor’s design professional, provided the submittals bear such professional’s seal

and signature when submitted to the Architect. The Architect’s review shall be for the limited purpose of checking for conformance with information given and the design concept expressed in the Contract Documents. The Architect shall be entitled to rely upon, and shall not be responsible for, the adequacy and accuracy of the services,

certifications, and approvals performed or provided by such design professionals.

          - If any governmental entity requires the Architect, as the Architect of Record or

otherwise, to certify such Shop Drawings or other submittals, the Architect shall provide such certification and shall have the right to provide such certification after they have been approved by such design professional(s).

          - The Architect shall review and respond to requests for information about the Contract Documents. The Architect shall set forth, in the Contract Documents, the requirements for requests for information. Requests for information shall include, at a minimum, a

detailed written statement that indicates the specific Drawings or Specifications in need of clarification and the nature of the clarification requested. The Architect’s response to such requests shall be made in writing within any time limits agreed upon, or otherwise with reasonable promptness. If appropriate, the Architect shall prepare and issue

supplemental Drawings and Specifications in response to the requests for information.

          - The Architect shall maintain a record of submittals and copies of submittals supplied by the Contractor in accordance with the requirements of the Contract Documents.

        - Changes in the Work

          - The Architect may order minor changes in the Work that are consistent with the intent of the Contract Documents and do not involve an adjustment in the Contract Sum or an extension of the Contract Time. Subject to 4.2.4 Supplemental and Additional Services, the Architect shall prepare Change Orders and Construction Change Directives for the Owner’s approval and execution in accordance with the Contract Documents.

          - The Architect shall review properly prepared, timely requests by the Owner or Contractor for changes in the Work, including adjustments to the Contract Sum or Contract Time. A properly prepared request for a change in the Work shall be accompanied by sufficient supporting data and information to permit the Architect to make a reasonable determination without extensive investigation or preparation of additional drawings or specifications. If the Architect determines that requested changes in the Work are not materially different from the requirements of the Contract Documents, the Architect may issue an order for a minor change in the Work or recommend to the Owner that the requested change to denied.

          - Requests for Change. The Architect shall promptly notify the Owner or the Contractor in writing if it rejects any such request because it is not properly prepared or timely and such notice shall specify the basis for such rejection and the changes required to make the request conform to the requirements.

          - If the Architect determines that implementation of the requested changes would result in a material change to the Contract that may cause an adjustment in the Contract Time or Contract Sum, the Architect shall make a recommendation to the Owner, who may authorize further investigation of such change. Upon such authorization, and based upon information furnished by the Contractor, if any, the Architect shall estimate any additional costs attributable to a Change in Services of the Architect. With the Owner's approval, the Architect shall incorporate those estimates into a Change Order or other appropriate documentation for the Owner's execution or negotiation.

          - The Owner will provide Change Requests to the Architect for review of scope modifications warranting a Change Order. Architect shall review Change Order requests within 5 business days and shall not impact project schedule.

          - A Change Order or a Construction Change Directive shall result in an adjustment in the Architect's compensation only if it constitutes a Change in Service.

          - The Architect shall maintain records relative to changes in the Work.

          - The Architect must obtain written approval from the Owner or its Designated Representative for any changes to the scope, schedule or budget of the project before proceeding with such changes. Proceeding without approval is done at Architect’s own risk. Such approval may be transmitted electronically via e-mail. Such approval must include the project name, number, and a description of the proposed change to scope, schedule or budget.

        - Certificates for Payment to Contractor

          - The Owner retains discretion to waive the requirement for the Architect to review and certify the amounts due Architect, as well as to forego the examination of monthly

pencil requisitions, if applicable.

          - The Architect shall provide an evaluation of the Work as provided in Section 2.6.2, that, to the best of the Architect’s knowledge, information and belief, the Work has progressed to the point indicated, the quality of the Work is in accordance with the Contract Documents, and that the Contractor is entitled to payment in the amount certified. The foregoing representations are subject to (1) an evaluation of the Work for conformance with the Contract Documents upon Substantial Completion, (2) results of subsequent tests and inspections, (3) correction of minor deviations from the Contract Documents prior to completion, and (4) specific qualifications expressed by the Architect.

          - Architect’s Certification. If requested, the Architect's Certification represents that the Work appears (i) to be in compliance with applicable laws, codes, and ordinances, (ii) that no changes have been made to the then current Drawings and Specifications approved in writing by the Owner and, to the best of its knowledge, information, and belief, no substitutions of materials or equipment have been made without the prior written approval of the Owner, (iii) that to the best of its knowledge, information, and belief all permits, approvals, inspections, and other authorizations of all governmental entities required under applicable laws, codes, and ordinances have been obtained, (iv) that in its reasonable professional judgment the Cost of the work incurred to date is consistent with or below the then current budget for the Cost of the work approved in writing by the Owner and that it is reasonable and practicable for the Work to be completed within such budget, (v) that in its reasonable professional judgment the Work completed to date is consistent with or ahead of the then current Project Schedule approved in writing by the Owner and that it is reasonable and practicable for the Work to be completed within such schedule and (vi) that the Architect has assisted the Owner in reviewing copies of requisitions from major subcontractors and material suppliers as requested by the Owner to substantiate the Contractor's right to payment. The issuance of a Certificate for Payment shall not be a representation that the Architect has (1) made exhaustive or continuous on-site inspections to check the quality or quantity of the Work, (2) reviewed construction means, methods, techniques, sequences or procedures, (3) reviewed copies of requisitions received from Subcontractors and suppliers and other data requested by the Owner to substantiate

the Contractor’s right to payment, or (4) ascertained how or for what purpose the

Contractor has used money previously paid on account of the Contract Sum.

        - Project Completion

          - The Architect shall

            - conduct inspections to determine the date or dates of Substantial Completion and the date of final completion.

            - issue Certificates of Substantial Completion.

            - forward to the Owner, for the Owner’s review and records, written warranties and related documents required by the Contract Documents and received from the Contractor

            - if requested, issue a final Certificate for Payment based on a final inspection

indicating that, to the best of the Architect’s knowledge, information, and belief, the

Work complies with the requirements of the Contract Documents.

            - provide to owner data points for completed project. See the database checklist provided during Onboarding Training.

          - The Architect’s inspections shall be conducted with the Owner or Designated Representative to check the conformance of the Work with the requirements of the Contract Documents and to verify the accuracy and completeness of the list submitted by the Contractor of Work to be completed or corrected.

            - Throughout the production and installation phases of any project, the Architect shall work to proactively identify and resolve any deficiency list items prior to the completion of the final installation to effectively prevent them from being identified as formal deficiency (Punch) list items.

            - The Architect shall perform inspections and/or prepare a punch list for each portion of the work appropriately completed and ready for occupancy or use by the Owner which identifies all items which the Architect observes in the performance of its duties to evaluate the Work and inspect the Work to be incomplete, not in

accordance with the Contract Documents, expectations of the Owner or not in compliance with applicable laws, codes, or ordinances.

            - Deficiency Resolution: The Owner’s Project Manager shall track all discrepancies, product quality complaints, service delivery issues or warranty claims electronically. All tools employed by the Project Manager for deficiency correction tracking shall be visible to the Owner and Architect.

            - The Project Manager shall produce a deficiency list with the Architect and review the installation to identify the appropriate actions to resolve the identified

deficiencies.

            - The Project Manager shall create a deficiency report, using the deficiency list, to track each deficiency through resolution, and share such report with the project team. The report shall contain information including but not limited to:

              - An itemized list of each deficiency and date identified

              - The actions and documentation taken by the Architect to correct the deficiency

              - The date of resolution of the deficiency

              - The resolution owner.

              - Sign off by the Architect and Owner to certify the resolution of each deficiency

          - When Substantial Completion has been achieved, the Architect shall inform the Owner about the balance of the Contract Sum remaining to be paid by the Contractor, including the amount to be retained from the Contract Sum, if any, for final completion or correction of the Work.

          - Within thirty (30) days of occupancy, or as required by the AHJ for Certificate of Occupancy, if earlier, the Architect will prepare and upload As Constructed Record ReVit and CAD files and Documents to include changes issued by the Architect and information provided by the construction contractors.

            - The Architect will electronically submit the As Constructed Record Documents and Master Building Information Models for post construction use to the Owner for use at the Owner's discretion. The end work product will be owned by the Owner. The Architect will upload and log those documents/files into the Owner’s Document repository.

            - Emergency Evacuation Plans: The Architect shall prepare and submit to the Owner an Emergency Evacuation Plan showing the layout of the floor plan, exit sign locations, and fire extinguisher locations. The document will include the following information: Title Block listing the Firm, certificate of occupancy date, and drawing date. The document shall conform to the most current design guidelines

            - Providing (unflattened) building guide pdf plans according to Owner’s template and requirements

            - Any Samples of materials for the project are expected to be reviewed with Design Experience for records and delivered as directed by Design Experience.

### Facility Operation Services

        - The Architect shall meet with the Owner or the Owner's Designated Representative promptly after Substantial Completion to review the need for facility operation services.

        - Start-Up. The Architect shall assist in equipment start-up activities as reasonably requested by the Owner but excluding the training of operations personnel and any commissioning after the conclusion of equipment start-up activities.

        - Upon request of the Owner, and prior to the expiration of one year from the date of Substantial Completion, the Architect shall, without the Architect’s additional compensation, conduct a meeting with the Owner to review the facility operations and performance and to make appropriate recommendations to the Owner.

        - Warranty Claims. The Architect shall notify the Owner in writing of any items observed by the Architect that (i) require claims to be made under any one-year warranties or that are incomplete, (ii) are not in accordance with the Contract Documents of (iii) are not in compliance with applicable laws, codes, or ordinances, and such written notice shall be given to the Owner at least sixty (60) days prior to the expiration of such one-year warranty.

### Supplemental and Additional Services

The services listed in the AIA 221-2018 Service Order under Article 2.1.2 are not included in Basic Services but may be required for the Project. The Architect shall provide the listed Supplemental Services only if specifically designated in the table under Article 2.1.2 as the Architect’s responsibility, and the Owner shall compensate the Architect as provided in Article 4 and according to Exhibits E and F. Unless otherwise specifically addressed in the Agreement, if neither the Owner nor the Architect is designated, the parties agree that the listed Supplemental Service is not being provided for the Project.

      - Notwithstanding anything to the contrary contained herein, as a condition precedent to any additional compensation to be paid to the Architect for a Change in Services hereunder, the Owner and the Architect shall memorialize the terms of any Change in Services, including a description of the services to be performed and the adjustment to the Architect's compensation and the Design Schedule and/or the Project Schedule, in writing and executed by both of them prior to the Architect performing any Change in Services at any time by giving written notice thereof to the Architect, in which event the Architect shall promptly notify the Owner of its reasonable estimate of the impact of such Change in Service on the Design Schedule and the Architect's compensation.

### Cost of the Work

      - For purposes of the Agreement, the Cost of the Work shall be the total cost to the Owner to construct all elements of the Project designed or specified by the Architect and shall include

contractors’ general conditions costs, overhead and profit. The Cost of the Work also includes the reasonable value of labor, materials, and equipment, donated to, or otherwise furnished by, the Owner. The Cost of the Work does not include the compensation of the Architect; the costs of the land, rights-of-way, financing, or contingencies for changes in the Work; or other costs that are the responsibility of the Owner.

      - The Owner’s budget for the Cost of the Work is provided in Initial Information and shall be adjusted throughout the Project as required herein. Evaluations of the Owner’s budget for the Cost of the Work, and the preliminary estimate of the Cost of the Work and updated estimates of the Cost of the Work, shall be prepared by the Owner’s Project Manager.

      - The Architect will work with the Owner’s Project Manager to meet the Owner’s budget for the Project. Contingencies may be permitted to be included for design, bidding, and price escalation; to determine what materials, equipment, component systems, and types of construction are to be included in the Contract Documents; to recommend reasonable adjustments in the program and scope of the Project; and to include design alternates as may be necessary to adjust the estimated Cost of the Work to meet the Owner’s budget.

      - If at any time the estimate of the Cost of the Work exceeds the Owner’s budget for the Cost of the Work, the Architect shall make appropriate recommendations, in coordination with the Owner’s Project Manager to the Owner to adjust the Project’s design.

      - The Owner, Architect and the Architect's Consultant(s) acknowledge that changes may be required during the construction process for a variety of reasons not arising out of changes in project scope, including but not limited to changes due to undetected, unexpected or concealed conditions, changes recommended or requested by the construction contractors, changes requested by the Owner, and possible omissions, ambiguities or inconsistencies in the plans and specifications prepared by the design professional(s) and, therefore, that the costs of the project may exceed the original construction contract sum. If after construction has begun, an error or omission is discovered and the item can still be provided in the sequence of construction without premium to the Owner, then the Owner will "pay" for this item just as if it had been included in the Bid Documents. If this error or omission is discovered out of sequences with the construction schedule, then the Architect will reimburse the Owner for the premium to have this item corrected or included while the Owner will "pay" for the item as if it had been included in the original documents. Compensation for the reimbursement costs described above will not be made by the Architect or the Architect's consultant(s) directly to the construction contractors. The Owner will make all payments to the Contractor(s). Compensation by the design consultant will be made directly to the Owner and will first be executed by an Amendment to the Service Order that reduces the Compensation to the Design Consultant by the appropriate amount. If sufficient fees do not remain to cover the expenses, the Design Consultant will reimburse the Owner directly from fees previously paid. The Design Professional agrees to develop solutions and documents and to assist the Owner in negotiating the cost of the change due to errors, omission and ambiguities with the construction contractor at no additional cost to the Owner in fees from the Design Consultant.

### Special Provisions

- Sustainability

  - The Architect will support the Owner’s goal of incorporating sustainable measures into the design, construction, maintenance, and operations to achieve a benefit to

the environment, to enhance the health and wellbeing of building occupants and to manage energy, waste, and water use when possible.

  - The Owner may, from time to time, seek certain sustainability certifications

including, but not limited to, LEED, WELL Building, Energy Star and other industry

certifications related to sustainability (the “Sustainability Certification”). The Owner or its Designated Representative will notify the Architect of the Sustainability Certification being sought and the specific credits involving the Architect. The

Architect will fully cooperate with the Owner or its Designated Representative to

provide the necessary documentation for registration and certification. Fees related to the Sustainability Certification will be charged in accordance with Exhibits E and F attached hereto.

- Inclusion and Diversity

  - The Architect and the Owner will promote workplace inclusion and diversity

through diverse leadership advancement, reducing the impact of unconscious bias and improving equitable access.

  - Through its Tier 2 supplier diversity program, the Owner extends its diversity efforts to the Architect and expects the Architect to incorporate supplier diversity into their own sourcing practices when possible.

- Disengagement Assistance

With respect to any software used to provide Design Services, if the Owner is entitled pursuant to this Agreement to a sublicense or other right to use any software owned or licensed by the Architect, the Architect shall provide such sublicense or other right.

The Owner may request Disengagement Assistance beginning (i) one (1) year prior to expiration of this Agreement; (ii) upon a notice of non-renewal or termination (including notice based upon default by the Owner) of this Agreement or of one or more Design Services; or (iii) at any time during the Term in connection with the cessation or withdrawal of any of the Design Services from the scope of this Agreement (an “Exit Event”) and continuing for six (6) months following the effective date of the Exit Event (as such effective date may be extended under this Agreement). The Architect will be compensated for Disengagement Assistance activities according to Exhibits E and F attached hereto.

Disengagement Assistance shall include the following activities:

  - Process and Impact: The Architect will perform the Disengagement Assistance in a manner that facilitates the efficient and orderly transfer of the Disengaged Services to the Owner or its successor service provider (“Successor Provider”), minimizes the impact on the Owner’s business, and incorporates a knowledge transfer process that

transfers operational information about the Services from the Architect to the Owner or the Successor Provider in reusable form and a format determined by the Owner

  - Multiple Successor Service Providers: If there is more than one successor service provider, the Architect will perform the Disengagement Assistance with respect to each Successor Provider

  - Orderly Transfer of Services: The activities, information, and other assistance that the Owner requests from the Architect to enable an orderly transfer of Services from the Architect to the Owner or its Designated Representative without interruption or adverse effect to the Owner

  - Software Transfer: With respect to any software used to provide Design Services, if the Owner is entitled pursuant to this Agreement to a sublicense or other right to use any software owned or licensed by the Architect, the Architect shall provide such sublicense or other right.

### One off, Infrastructure, MDF, and Refresh Projects

    - One-off Projects may include but will not be limited to project types not defined in Exhibit C Definitions, infrastructure or others as approved by Design Experience.

      - If there are any services required that do not directly correlate to established fee matrices, the Owner reserves the right to negotiate the fees for that specific

project or service.

      - A Service Order will be prepared by the Architect for all One-off Projects.

Consulting engineering or other required consulting services for these projects may also be part of the Service Order. If required, Consulting Engineering services shall be bid per the Owner or Designated Representative’s direction and billed separately.

    - Infrastructure and MDF Projects: The Owner or its Designated Representative may from time- to-time request the Architect to provide Design Services for projects related to the facility operations, mechanical systems and building infrastructure (“Infrastructure Projects”) of its

sites.

      - A Service Order will be prepared by the Architect for all Infrastructure Projects. Consulting engineering or other required consulting services for these projects may also be part of the Service Order. If required, Consulting Engineering services shall be bid per the Owner or Designated Representative’s direction and billed separately.

      - Hourly Rate Structure in Exhibit E will be used to establish a Not to exceed based on hourly rates provided.

      - Project kick-off: Review with Owner’s the project scope of work, budget, and schedule. Consultation with Owner and Designated Representative to align on design document deliverable, schedule, and budget prior to the start of work.

      - The Architect shall incorporate the design requirements in accordance with the governing authorities having jurisdiction over the Project into the Construction Documents. The design documents will also conform to the most current Owner

Design Guidelines. These guidelines may include (but will not necessarily be limited to) security guidelines, design guidelines for telecommunication equipment rooms, furniture, medical equipment, interior finishes, and other clinical and

administrative design guidelines.

      - The documents shall be prepared to a level of detail adequate to competitively bid each project, as required by Owner or Designated Representative.

      - Certain projects, depending on the scope of work, may require the Architect to incorporate drawings and specifications for specialized equipment, layouts,

accessories, etc. Shared by other consultants who are also contracted on the

project. If the plans are not provided by the Alliance Partner’s or are provided at a level of detail found to be inadequate to obtain permits, the Architect shall create such detail as directed by Owner or Designated Representative.

      - Upon completion of the Construction Documents the architect shall set up a review meeting with the Owner or Designated Representative to confirm compliance with the project scope of work, budget, and schedule.

      - The Architect and the Architect’s Consultants shall answer questions and/or clarify design concepts from other project Alliance Partners, Consultants, and/or

contractors bidding on the project

      - The Architect shall provide Construction Phase Services as required by the Owner or Designated Representative. Construction Phase Services the Architect shall work with the Owner or Designated Representative to determine the Construction Phase Services based on the project scope of work.

    - Refresh or Finish Plan Projects: The Owner or its Designated Representative may from time-to- time request the Architect to provide Design Services for projects related to application of a finish palette or finish upgrades of its sites.

      - A Service Order will be prepared by the Architect for all Infrastructure Projects. Consulting engineering or other required consulting services for these projects may also be part of the Service Order. If required, Consulting Engineering services shall be bid per the Owner or Designated Representative’s direction and billed separately.

      - Hourly Rate Structure in Exhibit E will be used to establish a Not to exceed based on hourly rates provided.

      - Project kick-off: Review with Owner’s the project scope of work, budget, and schedule. Consultation with Owner and Designated Representative to align on design document deliverable, schedule, and budget prior to the start of work.

      - The Architect shall incorporate the design requirements in accordance with the governing authorities having jurisdiction over the Project into the Construction

Documents. The design documents will also conform to the most current Owner Design Guidelines. These guidelines may include (but will not necessarily be limited to) furniture, medical equipment, interior finishes, and other clinical and

administrative design guidelines.

      - The documents shall be prepared to a level of detail adequate to competitively bid each project, as required by Owner or Designated Representative. The Design

Documents will consist of all design documents required but not limited to:

        - Furniture Plan

          - Fixtures and furniture indicated to scale.

          - Schedules

        - Finish Plan

          - Indicate floor finish, wall finish, ceiling finish, and wall protection.

          - Indicate window treatments.

          - Schedules

      - Upon completion of the Construction Documents the architect shall set up a review meeting with the Owner or Designated Representative to confirm compliance with the project scope of work, budget, and schedule.

      - The Architect and the Architect’s Consultants shall answer questions and/or clarify design concepts from other project Alliance Partners, Consultants, and/or

contractors bidding on the project

      - The Architect shall provide Construction Phase Services as required by the Owner or Designated Representative. Construction Phase Services the Architect shall work with the Owner or Designated Representative to determine the Construction Phase Services based on the project scope of work.

### Architectural and Preliminary Site Plan

    - A Service Order will be prepared by the Architect for all Projects. Consulting engineering or other required consulting services for these projects may also be part of the Service Order in accordance with Exhibit E and F.

    - Ensure design and project design documents are created with a practical eye and common sense leveraging prudent use of capital while maintaining quality, alignment to project scope of work, Owner expectations, and guidelines.

    - The design documents shall be prepared to a level of detail adequate to obtain a high level of scope for each project, as required by the Owner or Designated Representative.

    - Owner or Designated Representative shall provide Firm a copy of the site survey in CAD/Revit to develop the Architectural Site Plan and Preliminary Site Plan. If a PDF copy of the site survey is provided to Firm, the Firm shall determine if the PDF site plan is acceptable to utilize in the creation of the Architectural Site Plan. If the PDF copy of the site plan is deemed to be unacceptable the Owner or Designated Representative shall determine the means to obtain a CAD/Revit site survey.

    - The Architectural Site Plan will consist of but not limited to:

      - Limited Planning and Zoning Research. Planning and Zoning research to be conducted on required building setbacks and parking ordinances.

      - The Architectural Site Plan shall depict the following.

        - Property Lines

        - Building Setbacks

        - Building Footprint that aligns with Program square footage

        - Schematic Parking Lot Layout, including number of parking spaces identified

      - Identify assumptions made and future concerns that shall be investigated during the Preliminary Site Plan phase

        - Project kick-off: Review with Owner’s the project site and project scope of work. Consultation with Owner and Designated Representative to align on design document deliverable, schedule, and budget prior to the start of work.

        - Upon completion of the Architectural Site Plan the architect shall set up a review meeting with the Owner or Designated Representative to review the Architectural Site Plan and review assumptions made and future concerns.

    - The Preliminary Site Plan will consist of but not limited to:

      - The Preliminary Site Plan phase will further develop the Architectural Site Plan and address the identified assumptions and future concerns noted. The Preliminary Site Plan shall further refine site access, site flow, site topography, and building visibility.

      - Planning and Zoning Research to develop a site plan that will meet the requirements of the Authority Having Jurisdiction.

      - The Preliminary Site Plan shall depict the following.

        - Property Lines

        - Building Setbacks

        - Landscape Buffers

        - Building footprint

        - Detailed Parking Lot Layout

        - Property Easements

        - Wetland Areas

        - Topography

      - Project kick-off: Review with Owner’s the project site and project scope of work. Consultation with Owner and Designated Representative to align on design document deliverable, schedule, and budget prior to the start of work.

      - Upon completion of the Preliminary Site Plan the architect shall set up a review meeting with the Owner or Designated Representative to Review Preliminary Site Plan and confirm compliance with the project scope of work, and review Planning and Zoning requirements.

    - Architect may be asked to incorporate revisions to the Architectural Site Plan and Preliminary Site Plan. Revisions to an Architectural Site Plan and Preliminary Site Plan that require modification of more than 25% of the total site acreage will be considered an Additional Service. Additional Architectural Site Plan and Preliminary Site Plan options will be completed as an Additional Service.

    - Where applicable, the Architect will coordinate and review design documents with civil engineer under separate contract commissioned by the Architect.

  - Rx Projects: See additional requirements specific to Rx project, if awarded, deliverable expectations in Exhibit G

  - Innovation and Strategic Design Architectural Partner: See additional requirements specific to Innovation Partner, if awarded, expectations in Exhibit H

## 5.0 KEY PERSONNEL:

- Management & Oversight:

The Architect will provide consistent service and pricing. The Architect will assign a dedicated team(s) to work with the Owner consisting of Key Personnel.	Key Personnel, and their assigned leaders will serve as a primary point of accountability/escalation and oversight with respect to the design delivery, and the complete suite of projects to be

delivered pursuant to this Agreement. The individuals identified as Key Architect Personnel in the Architect’s submitted RFP proposal response, may not be replaced without the

Owner’s prior written consent, said consent which shall not be unreasonably withheld. If any one of the individuals named in this section becomes unavailable to perform Services in connection with the Agreement due to health, elected departure from employment with

the Architect, or discharge by the Architect for cause, then the Architect, subject to the

prior written reasonable approval of the Owner, shall promptly appoint a replacement. The Owner shall be entitled to complete information on such proposed replacement, including a current resume. The Owner shall have the right, acting in the Owner’s sole discretion, to require that the Architect replace any of the noted personnel, as applicable, for a

commercially reasonable justification at the Architect sole cost and expense.

- Engagement:

  - Client relationship management and reporting based on one-on-one meetings with Design Experience, monthly meetings, and periodic business reviews.

  - Ensure Owner’s Design Experience lead is informed and up to date regarding project/program risks, issues, and upcoming deliverables.

  - Schedule and facilitate periodic business reviews on cadence specified by the Owner or its Designated Representative

  - Including the firm’s leadership team, schedule and participate in Quarterly Business Reviews. Subject to business needs, the Owner may request additional meeting(s) as and when required.

## 6.0 WORK PRODUCT/DELIVERABLES:

The performance and measurement of all services under this SOW will be measured and reported in accordance with the Service Level Agreements (SLA) established under the Agreement.

- Cloud-Based Documentary Repository

  - The Owner utilizes a Cloud-Based Documentary Repository website for project management and file management. The Project team members will be provided

access to the Owner’s Cloud-Based Documentary Repository website. The Cloud- Based Documentary Repository website will be accessed by the Architect(s) of

Record, the Owner and its Designated Representative, Alliance Partners or any other parties as requested by the Owner or its Designated Representative.

  - The Owner’s team shall be responsible for issuing access to the Cloud-Based

Documentary Repository website to parties identified by the Owner or Designated Representative. Cloud- Based Documentary Repository website access and permissions will be approved by the Owner or its Designated Representative.

  - The Owner’s team shall be responsible for the creation of Project folders for the Owner’s projects utilizing the Owner’s project template.

  - The Owner’s team shall be responsible for the management and maintaining of files on the Cloud- Based Documentary Repository website.

  - The uploaded and maintained files shall consist of Program Summary, MBBI Report, Preliminary Floor Plans, Design Development drawings, Construction Documents, Construction Administration items (Shop drawings, submittals, RFI’s, ASI’s, Project Photos), CAD files (.dwg and .rvt) including polylining according to Owner’s defined BOMA guidelines (measurement standard is currently ANSI/BOMA Z65.1-2017), and

As- builts/Record Drawings. No contracts, proposals, bids, invoices, or other financial information will be stored on the site.

# SERVICE LEVEL AGREEMENTS (SLA):

## SERVICE LEVEL AGREEMENT DELIVERY TIMEFRAMES

The Service Level Agreement (SLA) is a range to be used as a guideline for the development of a project schedule which will be mutually agreed to by Architect and Owner, or its Designated Representative.

Below is the schedule that the Architect will deliver projects according to.

The SLA time frames does not include Owner approval intervals between phases, or time required to obtain approvals for exception requests.

- SERVICE LEVEL AGREEMENT FRAMEWORK: Timeframe expectations by Project Type (Business Days)

The range of business days assumes the lesser number of days applies to the lower end of the square footage category and the longer time frame applies to the higher end of the square footage category

| Phase | New Location / Relocation | Remodel / Expansion | Refresh / Infrastructure |
| --- | --- | --- | --- |
| Project Kick-off | 1 | 1 | 1 |
| Scope Review | 1–5 | 1 | 1 |
| Scenario Development | 5–10 | 5–10 | 5 |
| Utilization Analyses | 2–10 | 2–5 | 1–2 |
| Site Due Diligence | 5–10 | 5 | 5 |
| Detailed Programming | 5 | 5 | 5 |
| Preliminary Floor Plan / Schematic Design Documents | 5–10 | 5–10 | 5 |
| Design Development Phase | 15 | 10–15 | 5–10 |
| Construction Docs | 15–20 | 15–20 | 15 |
| Permitting / Bidding | 15–20 | 15 | 15 |

Some projects may warrant accelerated SLA timelines which will be mutually agreed to by Firm and Owner.

Management of the project schedule, including the internal approval process, is the responsibility of the Owner’s Project Manager, with Architect having responsibility for design delivery components of the overall schedule. The timeframe expectations are intended to be adequate and appropriate for Architect to deliver its services to an acceptable level by the owner to move

forward. Incomplete data, untimely additions, or untimely approvals may result in extensions of the project schedule. However, incomplete drawings, missed design intent or functionality will not warrant additional time to the Architect.

The Architect will not prepare documents containing exceptions to the Owner design guidelines without prior approval from Owner’s Design Experience Team directly; and will not under any circumstances, commence preparation of Construction Documents containing expectations that have not been approved.

# KEY PERFORMANCE INDICATORS (“KPIs”):

(to be finalized prior to contract execution)

Architect shall be responsible for meeting the following Key Performance Indicators. The Architect shall present progress toward KPIs at each 6-month Quarterly Business Review (QBR), specifically in Q2 and Q4.

| KPI Category | Goal |
| --- | --- |
| Project Delivery Timeliness | Deliver projects on or ahead of project schedule with % of projects delivered on time or early based on UHG MBO. |
| Client Satisfaction | Achieve Net Promoter Score (NPS) satisfaction based on UHG MBO |
| Design Quality & Innovation | Maintain high design standards with limited RFIs or rework |
| Regulatory Compliance | Submit permits on time with minimal feedback (not more than one round of clarifications) on 98% or more of assigned projects. |
| Cost Alignment | Stay within approved construction budgets, with less than 3% variance between DD and CD milestones per project |
| Change Order Frequency | Minimize frequency of post-approval change orders <2% per project. |

In addition to performance tracking, the Architect shall support the Owner’s strategic goals by delivering at least two (2) meaningful, supported by due diligence demonstrating viability, program recommendations in the six months prior to each bi-annual QBR. These recommendations may include—but are not limited to—initiatives that:

- Yield meaningful cost savings

- Improve program and/process efficiency or transparency

- Simplify UHG’s Design Guidelines

- Enhance quality or experience (team member, patient, or workplace)

- Identify relevant learning units for service lines

- Support broader UHG business objectives

# REPORTING

The following reports shall be provided to the Owner at no additional charge, but are not limited to:

1.0 ONGOING PERFORMANCE MONITORING: addressing pipeline, volume, and key initiatives

- Manage and analyze Owner information related to design delivery services, process

compliance, and performance against established Key Performance Indicators (“KPI’s”).

- Responsibilities and tasks include, but are not limited to:

  - Create, maintain and issue monthly reports.

  - Prepare routine and special reports as required.

  - Monitor project tracking system for compliance and data integrity.

  - Monitor consistency of Project Authorization forms.

  - Point of contact for Owner’s Designated Representative regarding project close-out, lien waiver requests, etc.

  - Comparative analysis of performance and recommendations of opportunities for improvements

2.0 PROJECT TRACKING REPORTING: Architect shall provide Project tracking reporting, which shall include a summary of all projects by project phase. The report shall provide both a “dashboard” type summary supported by detailed project level information. The report shall include the following:

- The total number of requests and projects handled.

- The percentage of requests that met the expected response times.

- Project name

- Brief description

- Percentage of Existing Conditions/ walls (etc.) reused per project

- Scheduled Project phases

- Project order and installation status

- Quote requested, received dates and approval status

- Potential project risk and proposed mitigation strategies

- Project team leader and contact point

- Number of Staff and their percentage of time spent on Owner’s account

- Deficiency report

- Project was or was not delivered according to the agreed-upon schedule, and budget at the final funding milestone

- Cost Savings and applied strategies for cost savings

- Schedule reduction (savings)

- Architectural and MEP coordination issues/ misses

- Number of Change Orders per project

- Number of RFIs per project- broken down by type (detailed Owner scope change, unforeseen conditions, Errors and Omissions)

## DESIGN FEE REPORTING

Architect shall provide electronic reporting on Design fees by project to include Architectural and all consultant’s fees inclusive of reimbursable costs and any add services quarterly and upon request by Owner.

Fees should be compared to budgeted fees/ proposal so that proposed vs actual costs are available.

Reporting format should match (or exceed) level of detail in Exhibit L and include any requested changes by the Owner.

## BUSINESS REVIEWS

  - Quarterly Business Review Using a format supplied by the Owner, the Architect shall prepare a Quarterly Business Review addressing the performance and activity of the Architect, in such detail and with such back-up as Owner shall require for presentation to the Owner’s

stakeholders. The report shall include information such as:

    - Detailed report of the cost-saving initiatives implemented and the resulting savings during the previous quarter and lookahead to future quarter.

    - Quarterly Project summary including any project risks

    - Summary of sustainability initiatives implemented on projects.

    - Summary of pilot initiatives implemented on projects.

    - Summary of Lessons Learned discovered during last quarter

    - Project Tracking Reports

    - Service Level Agreements (“SLAs”) and performance measures related to the

terms and conditions of the Agreement

  - An annual report which shall include a description of the goals and plans for the coming year (and a review of the performance of such goals and plans for the previous year), a report on Owner satisfaction surveys, an executive summary of the reports and proposed operating

budgets if applicable.

  - Any other ad-hoc, periodic or regular reports as reasonably required by Owner or its Designated Representatives.